# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 4 | Date and Time: 31/01/2025 10:35 AM |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer:  Finished planning out all general ideas relating to the project

- What will you do today?

Answer: Clean up ideas into a clear set of requirements for our project in one large document covering all aspects of development which we can use as a reference

- What obstacles are impeding your progress?

Answer: Thinking about what technologies to use for different parts of our project is going to be an obstacle such as the different frame works, or creating a web app or a desktop app

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer:  planned out front end and desgin

- What will you do today?

Answer:  Dividing work and trying to set plans for how we approach our ideas

- What obstacles are impeding your progress?

Answer:  what software's and different frame works we will use

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Front end and design of this project and what technologies to be used in this project

- What will you do today?

Answer: Finishing up the ideas for the project

- What obstacles are impeding your progress?

Answer: Everyone needs to agree to current ideas and have a start.

Team Member (5): Name: Ahmed Merza

- What did you accomplish yesterday?

Answer: came to an agreement about what we wanted the project to look like in the end.

- What will you do today?

Answer: structure our ideas so we know what we are doing and how.

- What obstacles are impeding your progress?

Answer: outside matters personal and matters with our modules will affect my ability to be fully present at all times.

“Alone we can do so little; together we can do so much.” – Helen Keller