# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 3 | Date and Time: 11/02/25 12:12 |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer: Create the wireframe and begin planning out class structure for the project and how that will interact with the web application with Blazor Pages

- What will you do today?

Answer: Finalize the planning and implementation of the class structure that we have created.  I will also create the main class and have the different classes integrate with each other with a main class.

- What obstacles are impeding your progress?

Answer: Obstacles include not creating a future proof class structure

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer:

planning the hierarchy of the classes

- What will you do today?

Answer:

Finishing planning the hierarchy of the classes

- What obstacles are impeding your progress?

Answer:

encapsulation

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer: We thought of a lot more ideas that came to thought just so that we can have a big idea layout so we dont run out of ideas that we can implement

- What will you do today?

Answer:  We will filter out all the ideas we had from yesterday and pick the ones that are most suitable and well fitting for the project

- What obstacles are impeding your progress?

Answer: Nothing at the moment everything seems to be going smoothly

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Looking at our competitors such as The gym, Pure gym and leisure centres for ideas.

- What will you do today?

Answer: Implement the idea of having Swimming Pool capacity for people.

- What obstacles are impeding your progress?

Answer: Looking more at our competitors as we need to have access to their membership.

Team Member (5): Name: Ahmed Merza

- What did you accomplish yesterday?

Answer: n/a

- What will you do today?

Answer: n/a

- What obstacles are impeding your progress?

Answer: n/a

“Alone we can do so little; together we can do so much.” – Helen Keller