# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 15 | Date and Time: 17/02/2025 13:27 PM |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer: I researched how to create and connect an SQL database to the C# and Blazor Pages program

- What will you do today?

Answer:  I will research different ways of avoiding and dealing with collisions for a hash table and begin to implement the hash table design into a class that we can use for the project

- What obstacles are impeding your progress?

Answer:  Finding the right algorithm will be an obstacle when taking into consideration ease of use and time complexity

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer: came up with what privileges each role should have based on the role and importance

- What will you do today?

Answer: make the customer role, they wont have the ability to tweak any thing as that is the emplyess and admins role

- What obstacles are impeding your progress?

Answer: nothing at the moment

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Helped look into how the hash table could be used in the project and how to organize the data inside it.

- What will you do today?

Answer: Begin working on the class that will use the hash table and test how it stores and retrieves data.

- What obstacles are impeding your progress?

Answer: Making sure the hash table is efficient and fits with how the rest of the team is storing data.

Team Member (5): Name: Ahmed Merza

- What did you accomplish yesterday?

Answer: n/a

- What will you do today?

Answer: n/a

- What obstacles are impeding your progress?

Answer: n/a

“Alone we can do so little; together we can do so much.” – Helen Keller