# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 17 | Date and Time: 19/02/2025 11:17 AM |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer: Began implementation of the hash table.

- What will you do today?

Answer:  Will finish the implementation of the hash table and gather more research for the front-end design.

- What obstacles are impeding your progress?

Answer: Making the hash table more generic so that we have as little hard coded values that could get in the way of future expansion.

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer: started donig the other pages and thinking of the design of the shop page

- What will you do today?

Answer: still working on the shop page and adding different items and prices for it

- What obstacles are impeding your progress?

Answer: trying to make the items in a nice layout so that it can be easy to use for customers.

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Helped with setting up the hash table and looked at ways to make it more flexible.

- What will you do today?

Answer: Finish testing the hash table and start looking into front-end ideas for the design.

- What obstacles are impeding your progress?

Answer: Trying to avoid hard coding so we can keep the project easy to update later.

Team Member (5): Name: Ahmed Merza

- What did you accomplish yesterday?

Answer: n/a

- What will you do today?

Answer: n/a

- What obstacles are impeding your progress?

Answer: n/a

“Alone we can do so little; together we can do so much.” – Helen Keller