# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 19 | Date and Time: 21/02/2025 19:00 PM |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer: Fixed issues with the class design and continued implementation of the hash table and related algorithms.

- What will you do today?

Answer:  Finished implementing the double hashing and insert for the hash table.

- What obstacles are impeding your progress?

Answer:  Making sure that all functions are future proof and don’t need to be re-written for future features

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer: Did the overall design for the inventory page and finished it up

- What will you do today?

Answer: ill make it so that only the admin and emplyee can edit

- What obstacles are impeding your progress?

Answer:its what im doing today.

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer: Made the inventory page and made it so that only admin and employee can access it

- What will you do today?

Answer: i ran ito a few bugs with it but ill fix it

- What obstacles are impeding your progress?

Answer: nothing at the moment

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Worked on testing the double hashing and made sure the insert function was working properly.

- What will you do today?

Answer: Help clean up the hash table code and check if it needs any fixes before we move on.

- What obstacles are impeding your progress?

Answer: Making sure everything is clean and doesn’t need to be changed later.

Team Member (5): Name: Ahmed Merza

- What did you accomplish yesterday?

Answer: n/a

- What will you do today?

Answer: n/a

- What obstacles are impeding your progress?

Answer: n/a

“Alone we can do so little; together we can do so much.” – Helen Keller