# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 28 | Date and Time: 06/03/2025 13:05 AM |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

- Name: Jakub Zawadzki – Tester 2			Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer: I began planning out the structure of the SQL tables that we will use.

- What will you do today?

Answer:  I will finish measuring the time efficiency of algorithms and the data structures in our project and start work on the SQL implementation.

- What obstacles are impeding your progress?

Answer: Making sure that the SQL works with the hash table is an important obstacle to overcome.

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer: finished the functionality for the login pages

- What will you do today?

Answer: ill start doing it for the other tabs speciifiaclly the shop tab

- What obstacles are impeding your progress?

Answer: making sure the functionality applies for the different roles too.

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Looked into how we can structure the SQL tables to work with our current data.

- What will you do today?

Answer: Help with the SQL setup and test how it connects with the hash table.

- What obstacles are impeding your progress?

Answer: Making sure everything links together without breaking existing features.

Team Member (5): Name: Ahmed Merza

- What did you accomplish yesterday?

Answer: n/a

- What will you do today?

Answer: n/a

- What obstacles are impeding your progress?

Answer: n/a

Team Member (6): Name: Jakub Zawadzki

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

“Alone we can do so little; together we can do so much.” – Helen Keller