# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 35 | Date and Time: 17/03/2025 08:16 |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

- Name: Jakub Zawadzki – Tester 2			Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer: I began planning out the SQL database tables and how they will all connect with each other

- What will you do today?

Answer:  I will finish planning and implementing the SQL database, I will then add the Entity Framework core to the project and all CRUD operations

- What obstacles are impeding your progress?

Answer: Making sure that all the data that is required to be stored in the database is properly stored and making sure all async CRUD operations work successfully will be the main obstacle of today

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer: i finsihed up the functionality

- What will you do today?

Answer: ill just make the website nicer and added “React” tools to make it more appealng to the user

- What obstacles are impeding your progress?

Answer: just time yet again.

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Helped review the SQL table planning and made notes on how the tables should connect.

- What will you do today?

Answer: Assist with implementing the SQL database and begin testing the CRUD operations.

- What obstacles are impeding your progress?

Answer: Making sure the async CRUD operations work smoothly and all data is stored correctly.

Team Member (5): Name: Ahmed Merza

Note: i am aware my absence has been big as i took time off. I have been in contact with my team leader during that time letting him know why i couldn't attend meetings or work on the project. He was very gracious and was ok with me taking time off.

- What did you accomplish yesterday?

Answer: came back to the group project after taking time off. Spoke to team members not just today but also during my time off letting my group leader and team know why i had to step away.

- What will you do today?

Answer: talk with group leader and go through what i have missed. Assign myself some tasks so i can make sure i am a contributing member of this coursework and do my part just like everybody else.

- What obstacles are impeding your progress?

Answer: with the submission date coming up, i need to make sure i catch up with what i had missed and continue to contribute to the group project and make sure i fulfil my duties as the secretary.

Team Member (6): Name: Jakub Zawadzki

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

“Alone we can do so little; together we can do so much.” – Helen Keller