# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 40 | Date and Time: 24/03/2025 15:16 |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

- Name: Jakub Zawadzki – Tester 2			Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer: I implemented the Create and Read parts of CRUD for the Customer class, this gives me a base on how I can implement CRUD for all other tables in the database

- What will you do today?

Answer: I will implement the Update and Delete parts of CRUD for the Customer table and begin planning out the design of the website so that I can start creating the front-end.  I will also create a function that can convert between a CustomerTable model and the Customer class, which will give it access to functions that can easily manipulate its data.

- What obstacles are impeding your progress?

Answer:  Making the conversion between CustomerTable and Customer classes efficient and effective will be an obstacle

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer: just did a bit more of the functionality c# and a bit more life to the website

- What will you do today?

Answer: i will talk with my team members and test eveything that has been done so far

- What obstacles are impeding your progress?

Answer: just time.

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Helped test the Create and Read functions for the Customer class and checked how data is passed.

- What will you do today?

Answer: Work on Update and Delete functions and help with planning the conversion between the database model and class.

- What obstacles are impeding your progress?

Answer: Making the conversion between models smooth without breaking existing logic.

Team Member (5): Name: Ahmed Merza

- What did you accomplish yesterday?

Answer: successfully created the create and read functions for users and tested how data is passed.

- What will you do today?

Answer: worked with the developers to test the “create and read” functions for the customer class and make sure the data passed correctly.

- What obstacles are impeding your progress?

Answer:  again other than the submission date coming up, things (conversions) need to run more smoothly.

Team Member (6): Name: Jakub Zawadzki

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

“Alone we can do so little; together we can do so much.” – Helen Keller