# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 46 | Date and Time: 01/04/2025 14:00 |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

- Name: Jakub Zawadzki – Tester 2			Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer:  I added CRUD operations and services for all other tables in the SQL

- What will you do today?

Answer: I will modify the value of some fields in the equipment and locker tables making

them more intuitive.

- What obstacles are impeding your progress?

Answer:  Getting the EF Core to properly update the database can be an obstacle

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer: tested everything and everything is good just missing a few requirements we had set

- What will you do today?

Answer: assist with those missing requirements

- What obstacles are impeding your progress?

Answer: time

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Helped finalize the CRUD operations for the remaining tables and checked their services.

- What will you do today?

Answer: Assist with updating field values in the equipment and locker tables and test EF Core updates.

- What obstacles are impeding your progress?

Answer: Making sure EF Core migrations apply correctly without breaking existing data.

Team Member (5): Name: Ahmed Merza

- What did you accomplish yesterday?

Answer: installed the remaining CRUD operations for the rest of the tables in the SQL

- What will you do today?

Answer: install the remaining CRID operations and go over our work testing it out. Integral at this stage to make sure everything is running as they should.

- What obstacles are impeding your progress?

Answer: i took some time off several weeks back to deal with other assignments. Those deadlines are coming up and they are due to be submitted around the same time as this project. Juggling all 3 at the same time as well as preparing for an exam has been really stressful.

Team Member (6): Name: Jakub Zawadzki

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

“Alone we can do so little; together we can do so much.” – Helen Keller