# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 48 | Date and Time: 03/04/2025 12:26 |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

- Name: Jakub Zawadzki – Tester 2			Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer: I moved all class functions into Services and began working on using the

Custom hash table in the front-end instead of too many database calls

- What will you do today?

Answer: I will create a data service so that I can access the hash table of customers and

Employees anywhere in the web app.

- What obstacles are impeding your progress?

Answer:  Configuring the hashtable properly will be an obstacle with the blazor front end.

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer: tested front end didnt have any issues

- What will you do today?

Answer: for the remainder of the project im just gonna help out in the back end

- What obstacles are impeding your progress?

Answer: nothing yet

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Helped set up the custom hash table and started checking how it can be used in the front-end.

- What will you do today?

Answer: Assist with building the data service so the hash table can be used across the site.

- What obstacles are impeding your progress?

- Answer: Making sure the hash table works properly with Blazor and stays up to date.

Team Member (5): Name: Ahmed Merza

- What did you accomplish yesterday?

Answer: started working on creating hastables for the front end.

- What will you do today?

Answer: aiding the team leader with creating a data service so that we can access the hash table of users & employees anywhere in the web app.

- What obstacles are impeding your progress?

Answer: ran into some issues with hashtables. Configuring them properly with the blazor front end is proving to be a challenge.

Team Member (6): Name: Jakub Zawadzki

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

“Alone we can do so little; together we can do so much.” – Helen Keller