# Daily Standup Meeting

| Project Name: Swimming Pool Lesson Booking System | Group Name: Byte Flow |
| --- | --- |
| Sprint Number: 51 | Date and Time: 08/04/2025 12:53 |

List of attendance:

- Name: Benjamin Zadorian – Team Leader		Attended? YES/NO

- Name: Ehsan Nawrouzi - Developer 1			Attended? YES/NO

- Name: Ahmed Merza –	Secretary			Attended? YES/NO

- Name: Razvan Moinea  – Developer 2			Attended? YES/NO

- Name: Dara Shali - Tester				Attended? YES/NO

- Name: Jakub Zawadzki – Tester 2			Attended? YES/NO

Project Progress:

Team Member (1): Name: Benjamin Zadorian

- What did you accomplish yesterday?

Answer: I worked on the authentication for the guest login pages and the home page of the customer and employee

- What will you do today?

Answer: I will work on connecting the other pages and adding functionality to the customer pages first.

- What obstacles are impeding your progress?

Answer:  Limiting my database calls is a big obstacle to improve performance

Team Member (2): Name: Ehsan Nawrouzi

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

Team Member (3): Name:  Dara Shali

- What did you accomplish yesterday?

Answer: assisted with testing the data service and hashtable was storing everything well

- What will you do today?

Answer: changed up the front end for the employee and customer pages as we discussed it furthermore

- What obstacles are impeding your progress?

Answer: just database calls

Team Member (4): Name: Razvan Moinea

- What did you accomplish yesterday?

Answer: Helped test the data service and made sure the hash table was storing customer and employee data correctly.

- What will you do today?

Answer: Work on building and testing the front-end for the employee and customer pages.

- What obstacles are impeding your progress?

Answer: Avoiding too many database calls while keeping the data updated in the UI.

Team Member (5): Name: Ahmed Merza

- What did you accomplish yesterday?

Answer: helped team leader and developers test the data services and worked with the developers to make sure the tables are storing the users and employers' data correctly.

- What will you do today?

Answer: assist and test day. With days left before we have to submit our assignment i will spend today assisting any team members who need help and i will test out our work to make sure things run they way we want them to and should.

- What obstacles are impeding your progress?

Answer: our team leader made us aware that calling the database too many times that will slow down the program. So we have to make sure not to call it too many times.

Team Member (6): Name: Jakub Zawadzki

- What did you accomplish yesterday?

Answer:

- What will you do today?

Answer:

- What obstacles are impeding your progress?

Answer:

“Alone we can do so little; together we can do so much.” – Helen Keller